BUSINESS REQUIREMENTS DOCUMENT

Supply Chain Copilot for Retail Enterprise

AI-powered conversational and analytics platform for inventory, procurement, and supplier operations

| Field | Detail |
| --- | --- |
| Document Version | 3.0 (Build-Ready Draft) |
| Status | Draft — pending stakeholder review |
| Prepared For | Supply Chain Copilot Project |
| Date | July 30, 2026 |
| Supersedes | v2.0 Revised Draft |

Note on this revision: This version adds an appendix of build-ready artifacts on top of v2.0: user stories for the demo role, a process flow for AI-assisted PO drafting, and Given/When/Then acceptance criteria for the three demo-scope modules (Inventory, Suppliers, Purchase Orders). Deeper additions suggested during review — full architecture diagrams, an ERD, wireframes, screen mockups, and expansion to a 35–45 page consulting-style document — are intentionally deferred; they don't serve the confirmed 1–2 day demo timeline (§4.4) and are better tackled after the demo, once real stakeholder feedback exists. Items that were not specified in the original brief and require a stakeholder decision remain flagged inline as “Assumption / open item.”

# Table of Contents

# 1. Purpose & Executive Summary

Build an AI-powered Supply Chain Copilot that helps supply chain, warehouse, procurement, and operations teams monitor inventory, shipments, suppliers, and purchase orders through a conversational AI interface and an executive dashboard.

The Copilot's core value is reducing the time between “something is wrong in the supply chain” and “the right person knows and can act,” by combining structured operational data with natural-language querying and AI-generated summaries, scorecards, and draft documents.

Confirmed: this is a single retail enterprise deployment (not a multi-tenant platform), built as a demo/MVP using dummy CSV/Excel data rather than a live system integration.

# 2. Business Objectives & Success Metrics

The original objectives were directional (“reduce stockouts,” “improve supplier performance”) but not measurable. Below, each is paired with a proposed KPI and target so the team can validate delivery against something concrete. Baselines and targets marked TBD need input from the business stakeholder.

| Objective | KPI | Baseline | Target (Year 1) |
| --- | --- | --- | --- |
| Reduce stockouts | % of SKUs experiencing a stockout event / month | TBD — pull from current inventory system | Reduce by 25% |
| Improve supplier performance | On-time-in-full (OTIF) delivery rate | TBD | Increase to 90%+ |
| Generate AI reports | Manager hours spent building manual reports / week | TBD | Reduce by 70% |
| Provide natural-language analytics | % of operational questions answered via Copilot vs. spreadsheet/BI tool | 0% (no Copilot today) | 50%+ of routine queries |
| Automate repetitive workflows | # of PO drafts created manually vs. AI-assisted | TBD | 60%+ AI-assisted, human-approved |

# 3. Stakeholders & Users

| Persona | Primary Goals | Access Level |
| --- | --- | --- |
| Supply Chain Manager | Monitor stock levels, flag shortages, plan replenishment | Full read/write on inventory & reports |
| Warehouse Manager | Track inbound/outbound, stock accuracy, warehouse KPIs | Full read/write on warehouse module |
| Procurement Manager | Manage suppliers, generate & approve purchase orders | Full read/write on suppliers & POs |
| Operations Director | Cross-functional visibility, exception management | Read on all modules, approve escalations |
| Executive / CEO | High-level KPIs and trends only | Read-only, dashboard & summary reports |

# 4. Scope

## 4.1 In Scope — MVP (Phase 1)

- Auth: Secure login with role-based access control for the five personas above

- Data entry: Manual entry and CSV/Excel import for inventory, shipments, suppliers, and purchase orders (no live ERP connection in MVP)

- Dashboard: KPI dashboard: stock health, open POs, delayed shipments, supplier OTIF

- Inventory: Inventory CRUD, low-stock flags, stock status views

- Shipments: Shipment tracking with delay indicators (manually updated or CSV-refreshed status)

- Suppliers: Supplier records with a scoring model (see §6) and AI-generated scorecards

- Purchase Orders: AI-assisted PO draft generation, always routed to human approval before submission

- AI Copilot: Conversational chat scoped to the enterprise's own data, with source citations on numeric answers

- Reporting: PDF/Excel export for reports; audit log of all AI-initiated actions

## 4.2 Out of Scope for MVP (Phase 2+)

- Live ERP integration (SAP / Oracle / Dynamics)

- Warehouse Management System (WMS) integration

- Direct supplier API/EDI connections

- Automated email/Teams/Slack notifications (Phase 1 ships in-app alerts only)

- BI platform connectors (Power BI, Tableau, Looker)

- Predictive/forecasting models for shortage prediction beyond rule-based thresholds (true ML forecasting is Phase 2)

## 4.3 Assumptions

- Single-enterprise deployment; not a multi-tenant SaaS product — confirmed

- MVP/demo runs on dummy CSV/Excel data, not a live ERP or legacy system feed — confirmed

- AI provider is Gemini or DeepSeek — confirmed; final choice should be pinned before build starts (see §11 note)

- PO approval is single-tier (Procurement Manager approves directly, no dollar-threshold escalation) — recommended default, see §6.1

## 4.4 Constraints

- Delivery timeline is 1–2 days — confirmed. This is a demo-scope build, not the full 8-module, 5-role MVP described in §4.1. See §4.5 for what's realistic in that window.

- Target scale is very high (1M+ users) — confirmed intent, but the number needs clarification: does this mean 1M+ internal staff at this one retail company, or is customer-facing/multi-company use anticipated later? See §8.1 for the architecture implication.

- No confirmed data volume (# of SKUs, suppliers, POs/month) for the underlying dummy dataset — low stakes for a demo, but worth deciding so the sample data looks realistic

## 4.5 Demo Build Scope (1–2 Days)

The 8-module, 5-role MVP scoped in §4.1 is a multi-week build once you include RBAC across five personas, PO approval workflows, audit logging, and export. For a 1–2 day demo, recommend narrowing to a slice that still tells the full story end-to-end:

- Roles: One role for the demo walkthrough (e.g., Procurement/Supply Chain Manager combined) rather than building and testing all 5 RBAC roles

- Modules: Inventory + Suppliers + Purchase Orders as the three modules that carry the AI story; drop Warehouse Overview and Shipment Tracking to a “nice to have if time allows”

- Data: Load once from a CSV/Excel seed file into Postgres/Supabase; no in-app import UI needed for a demo

- AI Copilot: Low-stock detection, supplier scorecard narration, and AI-assisted PO drafting — these are the highest-impact, most demoable AI use cases

- Dashboard: Dashboard KPI cards + one chat view; skip PDF/Excel export and audit-log UI for the demo (log to console/DB is enough to show the concept)

Assumption / open item: This demo-scope list is my recommendation, not a directive — confirm which 2–3 AI use cases matter most for whoever is watching the demo, since that should drive what gets the polish in 1–2 days.

# 5. Core Modules

| Module | Description |
| --- | --- |
| AI Copilot Chat | Conversational interface over enterprise data; answers questions, drafts documents, and surfaces summaries with source citations. |
| Inventory Management | CRUD for SKUs, stock levels, thresholds, and stock-status classification (healthy / low / critical). |
| Warehouse Overview | Warehouse-level view of stock, throughput, and operational KPIs. |
| Shipment Tracking | Inbound/outbound shipment status with delay flags and ETA tracking. |
| Supplier Performance | Supplier directory, scorecards, and OTIF / quality / cost scoring. |
| Purchase Orders | PO lifecycle: draft (AI-assisted), review, approval, and issue tracking. |
| Reports & Analytics | Scheduled and on-demand reports, exportable to PDF/Excel. |
| Alerts & Notifications | In-app alerts for low stock, delayed shipments, and supplier score drops. |

# 6. Key AI Use Cases & Guardrails

Each AI use case below is paired with the guardrail needed given this system touches real inventory and procurement data. This is the most safety-critical part of the product and was not addressed in the original brief.

| AI Use Case | Guardrail / Validation Requirement |
| --- | --- |
| Identify low-stock items | Deterministic rule-based check against thresholds; AI summarizes, does not decide the threshold logic. |
| Predict inventory shortages | MVP uses simple trend/rule-based projection, clearly labeled as an estimate, not a guarantee; true ML forecasting deferred to Phase 2. |
| Summarize delayed shipments | Summary must cite the underlying shipment records; no invented dates or carriers. |
| Generate supplier scorecards | Score computed by a deterministic formula (see below); AI narrates the result, does not compute it independently. |
| Draft purchase orders | AI drafts only — never submits. Requires explicit human approval before a PO is issued. Draft must show line-item source data for review. |
| Generate weekly/monthly reports | All figures must trace to a queryable source record; AI does not fabricate summary statistics. |
| Answer operational questions in natural language | Answers involving numbers must cite the record(s) used. Out-of-scope or ambiguous questions should prompt for clarification rather than guess. |

Assumption / open item: Recommended supplier scoring formula (weights are a starting proposal, not finalized): On-Time Delivery 40%, Order Accuracy 30%, Quality/Returns 20%, Responsiveness 10%. Confirm weighting with Procurement before build.

## 6.1 Purchase Order Approval — Recommendation

Confirmed as single-tier: the Procurement Manager reviews an AI-drafted PO and approves it directly, with no dollar-threshold escalation to the Operations Director. This is the simplest workflow to build and is the right default for a demo. It's also a safe long-term default for a single retail company unless Finance later requires a control for large orders — that escalation step can be added later without a data-model change, since the approval action is already logged with a user and timestamp.

# 7. Functional Requirements

## 7.1 Authentication & Access

- Users authenticate via secure login; passwords hashed and never stored in plaintext.

- Role-based access control enforces the permission matrix in §9.

- Session timeout and re-authentication for sensitive actions (e.g., approving a PO).

## 7.2 Dashboard

- KPI cards for stock health, open POs, delayed shipments, and supplier OTIF, scoped to the logged-in user's role.

- Executive role sees an aggregated, read-only view with no edit controls rendered.

## 7.3 Inventory

- Full CRUD on SKU records: name, SKU code, quantity on hand, reorder threshold, unit cost.

- Automatic status classification (healthy / low / critical) based on threshold rules.

## 7.4 Shipments

- Shipment records with status, expected vs. actual delivery date, and computed delay indicator.

## 7.5 Suppliers & Purchase Orders

- Supplier profiles with contact info, contract terms, and computed scorecard.

- PO draft generation from the AI Copilot, editable before submission.

- PO approval workflow requiring a designated approver role.

## 7.6 AI Copilot Chat

- Chat interface scoped to the authenticated user's data-access level — a Warehouse Manager cannot query supplier contract terms via chat if that data is outside their role.

- Numeric answers include a reference to the source record(s).

- All AI-initiated actions (PO drafts, report generation) are written to an audit log with timestamp, user, and prompt/output summary.

## 7.7 Reporting & Export

- Reports exportable to PDF and Excel.

- Scheduled report generation (e.g., weekly summary) — delivery channel TBD (in-app only for MVP; email/Slack is Phase 2).

# 8. Non-Functional Requirements

| Category | Requirement | Target / Metric |
| --- | --- | --- |
| Performance | Dashboard initial load time | < 2s on standard broadband |
| Performance | AI Copilot chat response time | < 5s for typical queries; longer queries show a loading state |
| Availability | Application uptime | 99.5% (single-enterprise deployment, not enterprise-SLA multi-region) |
| Security | Data in transit / at rest | TLS 1.2+ in transit; encryption at rest for the database |
| Security | Role-based authorization | Enforced server-side on every API route, not just UI-hidden |
| Auditability | AI action logging | Every AI-initiated write action logged with user, timestamp, and input/output |
| Scalability | User base | Stated target is 1M+ users — see §8.1 for what this means for a 1–2 day demo build |
| Observability | Logging & monitoring | Centralized application logs and error monitoring (e.g., Sentry or equivalent) |

## 8.1 Scalability Target vs. Demo Timeline

The stated target is 1M+ users, built in from the start so the system never needs to be re-architected. Worth flagging directly: a 1M+ user system and a 1–2 day CSV-based demo are not really compatible builds — real scale at that level needs connection pooling, caching, horizontal scaling, rate limiting, and load testing, which is its own multi-week workstream, not something that rides along for free in a 2-day prototype.

Assumption / open item: Open question: does 1M+ users mean internal staff at this one retail company (unusual — typically dozens to low-hundreds of such roles) or is customer-facing/multi-company use anticipated later? This changes whether §10's single-tenant data model still holds.

Recommended middle ground for the demo: choose components that scale up later without a rewrite (Postgres/Supabase, stateless Next.js API routes, a hosting platform like Vercel that scales horizontally), but don't build the actual scale infrastructure (caching layer, read replicas, rate limiting, load balancing) into the 2-day demo. Those get added as a distinct Phase 2/3 workstream once real usage numbers are known — which also avoids over-building for a number that may need to be confirmed.

# 9. Roles & Permissions (RBAC Matrix)

| Module | Supply Chain Mgr | Warehouse Mgr | Procurement Mgr | Ops Director | Executive |
| --- | --- | --- | --- | --- | --- |
| Inventory | Read/Write | Read/Write | Read | Read | Read |
| Warehouse | Read | Read/Write | Read | Read | Read |
| Shipments | Read/Write | Read/Write | Read | Read | Read |
| Suppliers | Read | Read | Read/Write | Read | Read |
| Purchase Orders | Read | Read | Read/Write + Approve* | Read/Approve | Read |
| AI Copilot Chat | Scoped to role data | Scoped to role data | Scoped to role data | Scoped to role data | Summary-level only |
| Reports Export | Yes | Yes | Yes | Yes | Yes (read-only reports) |

Assumption / open item: *PO approval authority: confirm whether Procurement Manager can self-approve or whether Operations Director must approve above a dollar threshold (common in procurement controls).

# 10. Data Model Overview (High-Level)

The original brief did not specify a data model or a source of truth for the operational data. For MVP, the assumption is that the application is the system of record (data entered/imported directly), not synced live from an ERP. Core entities:

- User (id, name, email, role, auth credentials)

- SKU / InventoryItem (id, name, code, quantity_on_hand, reorder_threshold, unit_cost, status)

- Supplier (id, name, contact info, contract terms, computed score)

- PurchaseOrder (id, supplier_id, line items, status, created_by, approved_by, ai_generated flag)

- Shipment (id, po_id or reference, expected_date, actual_date, status, delay_flag)

- AuditLogEntry (id, user_id, action_type, ai_involved flag, input_summary, output_summary, timestamp)

Assumption / open item: Import method for legacy data (CSV upload vs. manual re-entry vs. one-time migration script) is not yet defined — needs a decision before the Inventory/Supplier modules can be built.

# 11. System Architecture & Tech Stack

| Layer | Proposed Choice | Note |
| --- | --- | --- |
| Frontend | Next.js 15, React 19, TypeScript, Tailwind CSS + shadcn/ui | Consistent with your existing stack across RealtyPulse and SafeGuard |
| Backend / DB | PostgreSQL via Supabase or Prisma-managed Postgres | “Supabase (demo)” in the original brief suggests non-production intent — confirm whether Supabase is the production DB or a prototyping choice only |
| ORM | Prisma | Standard choice given the stack |
| Auth | Better Auth | Confirm this meets RBAC needs in §9, or whether Supabase Auth (already used elsewhere in your projects) is preferred for consistency |
| AI / LLM | Google Gemini or DeepSeek (confirmed direction) | Pin the exact model name and API version before build starts — both providers version their model names frequently |
| Workflow orchestration | Not used in MVP/demo (confirmed) | n8n dropped for the 1–2 day demo scope; revisit in Phase 2 if scheduled jobs or multi-step automations are needed |
| Charts | Recharts | Fine for dashboard KPI visualizations |

Assumption / open item: Confirm the exact Gemini or DeepSeek model string right before the build starts (e.g., a specific Gemini or DeepSeek release) — provider model names and available versions change often enough that a name picked today may be renamed or deprecated by the time this ships.

# 12. Risks & Open Questions

| # | Question / Risk | Status |
| --- | --- | --- |
| 1 | Single-tenant or multi-tenant? | Resolved — single retail company |
| 2 | MVP data source? | Resolved — dummy CSV/Excel data |
| 3 | AI model/provider? | Resolved direction — Gemini or DeepSeek; pin exact model name before build |
| 4 | n8n's role? | Resolved — dropped from MVP/demo scope |
| 5 | PO approval threshold? | Recommended default set — single-tier, Procurement Manager approves directly (§6.1) |
| 6 | Timeline and budget? | Resolved — 1–2 days; scope narrowed accordingly (§4.5) |
| 7 | Data volume / scale target? | Still open — 1M+ users stated, but needs clarification on whether that's internal staff or future customer-facing use (§8.1). This is the one item that materially affects architecture and should be confirmed before writing any code. |

# 13. Phased Roadmap

## Phase 1 — MVP

- Auth + RBAC, Inventory, Suppliers, Purchase Orders, Shipments (manual/CSV data)

- AI Copilot chat scoped to entered data, with citations

- AI-assisted PO drafting with mandatory human approval

- Dashboard, reports export (PDF/Excel), in-app alerts, audit log

## Phase 2 — Automation & Intelligence

- Predictive shortage modeling (real ML forecasting, not rule-based)

- Email/Teams/Slack notifications

- Scheduled automated reports

- n8n-driven workflow automation (once its role is defined)

## Phase 3 — Enterprise Integration

- ERP integration (SAP / Oracle / Dynamics)

- WMS integration

- Supplier API/EDI connections

- BI platform connectors

# 14. Future Integrations (Reference)

- ERP: SAP, Oracle, Microsoft Dynamics

- Warehouse Management System (WMS)

- Supplier APIs / EDI

- Email / Microsoft Teams / Slack

- BI platforms (Power BI, Tableau, Looker)

# 15. Glossary

| Term | Definition |
| --- | --- |
| OTIF | On-Time-In-Full — % of orders delivered complete and on schedule |
| RBAC | Role-Based Access Control |
| SKU | Stock-Keeping Unit — a unique inventory item identifier |
| PO | Purchase Order |
| MVP | Minimum Viable Product — the Phase 1 scope in this document |

# 14. Appendix — Demo Build Additions (v3)

This appendix adds three build-ready artifacts on top of v2.0, scoped to what the confirmed 1–2 day demo (§4.5) actually needs: user stories for the single demo role, a process flow for the highest-impact AI use case, and acceptance criteria for the three demo-scope modules. Broader additions raised during review — full architecture diagrams, an ERD, dashboard wireframes, and screen mockups — are intentionally left out of this version; they serve a later-stage client presentation, not a 48-hour build, and are better produced after the demo once there is real feedback to design against.

## 14.1 User Stories — Demo Role (Supply Chain / Procurement Manager, combined per §4.5)

- As the Supply Chain/Procurement Manager, I want low-stock items flagged automatically on the dashboard, so that I don't have to check inventory manually every day.

- As the Supply Chain/Procurement Manager, I want the AI Copilot to narrate supplier scorecards in plain language, so that I can judge which suppliers need attention without reading raw scores.

- As the Supply Chain/Procurement Manager, I want to ask the AI Copilot natural-language questions about inventory and suppliers, so that I get answers without building a report myself.

- As the Supply Chain/Procurement Manager, I want the AI to draft a purchase order for a low-stock item, so that I spend less time creating a repetitive document from scratch.

- As the Supply Chain/Procurement Manager, I want to review and edit an AI-drafted PO before it's issued, so that I stay in control of what actually gets ordered.

- As the Supply Chain/Procurement Manager, I want every AI-drafted PO and chat answer to show its source data, so that I can trust the numbers before I act on them.

## 14.2 Process Flow — AI-Assisted PO Drafting

This is the single highest-impact flow for the demo (per §4.5) and the one most worth walking through live. It reflects the guardrail already defined in §6: the AI drafts, a human always approves.

Inventory item drops to or below reorder_threshold

↓

System auto-classifies the SKU as Low / Critical (§7.3)

↓

In-app alert surfaces on the dashboard

↓

Manager opens the AI Copilot and asks to create a PO

↓

AI recommends a supplier using the §6 scorecard formula

↓

AI drafts the PO: supplier, quantity, estimated cost, status = Draft

↓

Manager reviews and edits line items

↓

Manager approves (§6.1: single-tier, no auto-submit)

↓

PO is issued and the action is written to the audit log (§7.6)

## 14.3 Acceptance Criteria — Demo Scope (Inventory, Suppliers, Purchase Orders)

Written as Given/When/Then so each item doubles as a test case during the 1–2 day build.

| Scenario | Acceptance Criteria |
| --- | --- |
| Inventory — status classification | Given a SKU's quantity_on_hand is at or below its reorder_threshold, when the dashboard or inventory view loads, then the item is shown as Low or Critical without manual tagging. |
| Inventory — Copilot query | Given one or more items are flagged Low or Critical, when the manager asks the Copilot about stock status, then the response lists the affected SKUs by name and cites the underlying inventory record. |
| Suppliers — scorecard computation | Given a supplier has on-time delivery, order accuracy, quality/returns, and responsiveness data on file, when their scorecard is generated, then the score is computed by the deterministic §6 formula and the AI narrates the result without altering the number. |
| Purchase Orders — AI drafting | Given a SKU is flagged Low or Critical, when the manager asks the Copilot to create a PO, then the AI generates a draft with supplier, quantity, estimated cost, and status = Draft, and does not submit it automatically. |
| Purchase Orders — human review | Given an AI-drafted PO exists, when the Procurement Manager opens it, then every line item is editable before approval. |
| Purchase Orders — audit logging | Given a PO is approved, when the approval action completes, then it is written to the audit log with user, timestamp, and the AI-generated content that was approved. |

Assumption / open item: This appendix assumes the single-role demo scope confirmed in §4.5. If the demo walkthrough later needs a second role (e.g., to show RBAC), extend §9's matrix with matching stories and criteria before adding it to the build.